Warehouse Wizard

Hosting Options: Cloud and On-Premise

Executive summary Hosting Warehouse Wizard on the existing virtual-machine server, behind a firewall, is technically achievable. This paper sets out what it would deliver, what it would cost, and how it compares with the current cloud arrangement. The goals behind on-premise hosting are sound: staying operational through outages, protecting company data, and making use of infrastructure the business already owns. The building already has internet and power failover, and Warehouse Wizard already connects securely to NetSuite. Most of what on-premise is intended to deliver is therefore already in place. What remains is a one-time project of roughly 38 to 60 working days, followed by 18 to 32 working days of ownership effort every year, with no change to the fact that NetSuite, a cloud service, sits at the centre of the warehouse workflow either way. Recommendation: keep Warehouse Wizard in the cloud alongside NetSuite, and use the savings to address data-ownership concerns directly, for example with a scheduled local copy of the data (Option C in Section 8).

# 1. Purpose

This paper gives leadership the information needed to decide where Warehouse Wizard should be hosted as NetSuite comes into service. It takes the case for on-premise hosting seriously, shows how each of its goals is met today, and prices the on-premise build on the infrastructure the business already has so the decision can be made on facts.

# 2. What On-Premise Hosting Is Meant to Achieve

On-premise hosting was first raised partly because Synergy is hosted locally, and for sound reasons: control, continuity and good use of existing equipment. Each of these is a legitimate objective. The table shows how each is met today and what a move would add.

| Goal | How it is met today | What on-premise would add |
| --- | --- | --- |
| Keep working when the internet drops | The building already has internet failover and power failover. | Protection only in the narrow case where both internet paths fail at once, and even then NetSuite-dependent work still pauses. |
| Security and control of company data | Warehouse Wizard connects to NetSuite using certificate-signed machine-to-machine authentication over encrypted connections. | Data would physically sit on company premises behind the Barracuda firewall, in place of a managed hosting provider. |
| Make use of existing server capacity | The VM server remains free for other workloads. | Spare capacity on the host would be put to use, subject to confirming it is actually spare. |
| Fast response on the warehouse floor | Tablets reach Warehouse Wizard over the building connection. | Slightly lower latency on the local network, which is typically small for scan-and-confirm screens. |
| Consistency with Synergy | Synergy stays local while NetSuite and Warehouse Wizard sit in the cloud. | One more locally hosted system, at a time when the wider platform is moving to the cloud. |

# 3. One Dependency That Hosting Cannot Change

NetSuite is a cloud service operated by Oracle. It is the system of record for items, stock, orders and financials, and Warehouse Wizard works hand in hand with it as the warehouse-floor system. That relationship is the same wherever Warehouse Wizard is hosted.

A NetSuite outage affects both hosting options equally When NetSuite cannot be reached, floor work that relies on it as the system of record (receiving against orders, looking up items and stock, and confirming results back) pauses, whether Warehouse Wizard runs in the cloud or in the building. Records queued in the meantime are retried when NetSuite returns. Hosting Warehouse Wizard locally therefore does not make the warehouse independent of NetSuite. It adds a second place where something can fail.

## How the two options behave in each situation

| Situation | Cloud hosting | On-premise hosting |
| --- | --- | --- |
| NetSuite unavailable | NetSuite-dependent work pauses and resumes when NetSuite returns. | The same. |
| Building internet fails, failover works | Continues over the failover line. | Continues over the failover line. |
| Both internet paths fail | Warehouse Wizard unreachable. | Local screens may load, but NetSuite-dependent work still pauses. |
| VM host, storage or power fault on site | Not applicable. | Warehouse Wizard is unavailable even though NetSuite and the internet are healthy. |
| Everything healthy | Available. | Available. |

Seen this way, on-premise improves one scenario narrowly and introduces another. This is the central reason the cloud option is recommended: the failures it is meant to guard against are either already guarded against or cannot be removed by moving the application.

# 4. How On-Premise Would Be Built

The proposed design uses the virtual-machine server the business already runs, and keeps the Barracuda firewall as the single controlled boundary. It is described here as a working assumption and would be confirmed in the architecture review.

Application VM. A dedicated VM for the Warehouse Wizard web application and reverse proxy, with a company certificate and internal DNS name.

Backend VM. A second VM running a self-hosted backend: database, authentication, file storage, realtime service and the runtime for the 17 server functions the application currently uses.

NetSuite connectivity. Outbound HTTPS only to NetSuite, using the existing certificate-based authentication. NetSuite push notifications would either need a controlled inbound path through the firewall or be replaced with outbound polling, which NetSuite meters.

Other cloud services. Outbound allow-listing for the cloud services the application still relies on: email delivery, push notifications to tablets, and the AI-assisted features.

Scheduling. Scheduled jobs that now run in the hosted environment, including the NetSuite queue processor, would need a local scheduler.

Devices and releases. Tablet and Android builds would be pointed at the local address, and releases would be deployed to the VMs by a pipeline the company owns, rather than published through the managed platform.

Backup. Encrypted nightly backups to a second location, with a documented and tested restore procedure.

Note: Because the application would stay dependent on several cloud services, this design is a hybrid rather than a fully self-contained system: it adds local infrastructure while keeping most of the cloud connections.

# 5. Cost of On-Premise Hosting

Effort is given in working days, including testing and documentation, with a 15% contingency, consistent with the costing approach used for the NetSuite integration proposal. The contract day rate is not included. Finance should apply the agreed rate: total cost = days × agreed day rate. These are budgetary estimates, accurate to roughly 30%, and would be firmed up by the architecture review in the first work package.

## One-time migration effort

| Work package | Low (days) | High (days) |
| --- | --- | --- |
| A. Architecture review, server capacity check, VM sizing and firewall rule design | 2 | 3 |
| B. VM build and hardening: operating system, containers, certificates, internal DNS | 2 | 3 |
| C. Stand up the self-hosted backend and migrate configuration and secrets | 4 | 6 |
| D. Replay the database migrations, move data and files, validate | 3 | 5 |
| E. Port and retest the server functions; replace hosted email, push and AI hooks | 5 | 8 |
| F. NetSuite connectivity through the firewall, webhook path, local scheduler for the queue | 3 | 5 |
| G. Repoint web and Android clients; build a release and deployment pipeline for the VMs | 4 | 6 |
| H. Backup, restore testing, monitoring and alerting | 3 | 5 |
| I. Security testing, user acceptance, parallel running, cutover and rollback plan | 5 | 8 |
| J. Runbooks and handover documentation | 2 | 3 |
| Subtotal | 33 | 52 |
| Total with 15% contingency | 38 | 60 |

## Recurring ownership effort, per year

| Activity | Low (days) | High (days) |
| --- | --- | --- |
| Operating system, VM and platform patching, security updates and monitoring | 6 | 10 |
| Deploying each application release to the VMs | 4 | 8 |
| Backup verification and an annual disaster-recovery test | 2 | 3 |
| Upgrades of the self-hosted backend components | 3 | 5 |
| Incident response and support allowance | 3 | 6 |
| Total per year | 18 | 32 |

## Five-year view

| Item | Low (days) | High (days) |
| --- | --- | --- |
| One-time migration, with contingency | 38 | 60 |
| Five years of ownership effort | 90 | 160 |
| Total over five years | 128 | 220 |

Over five years, on-premise hosting adds roughly 128 to 220 working days of effort before any hardware, licence or storage costs, and every one of those days is effort not spent on warehouse features.

## Not included, and to be confirmed

The agreed contract day rate, to be applied by finance.

Server hardware: assumed to be nil because the VM host already exists, provided it has spare CPU, memory and disk. Any expansion would be additional.

Backup storage and an off-site copy, operating-system and hypervisor licences, and any Barracuda licensing or support changes.

Internal IT time to provision the VMs and change firewall rules.

The current cloud hosting and platform cost, which finance should set against the figures above to complete the comparison.

# 6. What Would Change for the Business

Ownership of the hosting environment would move from the platform provider to the company. That is a deliberate trade, and the following points should be weighed in making it.

Shared fate. The Warehouse Wizard VMs would share a host with other workloads, so a host fault or resource contention would affect the warehouse directly.

Support burden. Patching, monitoring, backups and incident response would become internal responsibilities, with support depending on a small number of people.

Release speed. New features and fixes are currently published through a managed pipeline. On-premise would replace that with a deployment process the company runs and tests itself, slowing the path from fix to floor.

Growth. The hosting provider currently absorbs infrastructure scaling. On-premise would require capacity planning and, if volumes grow or further sites join, physical work.

Physical risk. Power, cooling and physical access to the server room would become part of Warehouse Wizard’s security model.

# 7. Side-by-Side Comparison

| Area | Cloud (current) | On-premise (existing VM host) |
| --- | --- | --- |
| Infrastructure | Provided and maintained by the platform. | Company-owned VMs on an existing host; capacity to be confirmed. |
| NetSuite integration | Operating today, with certificate-based authentication. | Re-established through the firewall and re-tested. |
| Security boundary | Platform controls plus company access controls. | Barracuda firewall plus the local server, network and physical environment. |
| Internet dependency | Building and tablet failover already in place. | Same, since NetSuite-dependent work still needs the internet. |
| Updates and releases | Central deployment to all users at once. | Company-run deployment pipeline. |
| Backup and recovery | Platform resilience and backup. | Company-run backup, restore testing and disaster recovery. |
| Up-front effort | None. | 38 to 60 working days. |
| Ongoing effort | Covered by the existing arrangement. | 18 to 32 working days per year. |
| Data location | With the hosting provider. | On company premises. |

# 8. Options for Leadership

| Option | What it means | One-time effort | Ongoing effort | Outcome |
| --- | --- | --- | --- | --- |
| A. Stay in the cloud | No change. Building failover and the secure NetSuite connection continue. | None | None beyond current | Lowest cost and risk; data stays with the provider. |
| B. On-premise on the existing VM host | Full migration as described in Sections 4 and 5. | 38 to 60 days | 18 to 32 days per year | Data on site, but added cost and risk with the same NetSuite dependency. |
| C. Cloud with a local copy of the data | Warehouse Wizard stays in the cloud. A scheduled, encrypted export of its data is kept on the on-premise server. | About 2 to 4 days, subject to confirming export access | Under 2 days per year | Meets the data-ownership goal at a fraction of the cost. |

Recommendation: Option A, with Option C as the response to data-ownership concerns Option A keeps Warehouse Wizard and NetSuite together in the cloud, with the failover and secure connection the business has already invested in. It delivers the outcomes on-premise is meant to deliver, without the project, the annual ownership effort, or the loss of release speed. Option C goes further for the goal that is genuinely not yet met, which is holding a copy of company data on company premises. It costs a small fraction of Option B and leaves the application where it is best supported.

On-premise hosting would be worth revisiting if NetSuite ceased to be the system of record, if a quantified requirement showed the warehouse must run fully independently of the internet and NetSuite, or if a regulatory or customer obligation required data to be hosted on site.

# 9. Proposed Next Steps

Leadership to confirm which goals in Section 2 are firm requirements, and which are preferences.

IT to confirm spare capacity on the VM host, current backup coverage and Barracuda support status.

Finance to apply the agreed day rate to Section 5 and compare the result with the current hosting cost over five years.

If Option C is of interest, confirm data-export access and schedule the work.

If Option B remains under consideration, commission the architecture review (work package A) to firm up the estimate before committing to the project.

Decide before further NetSuite integration work is built, so the integration is built once for the chosen hosting model.

Prepared for leadership discussion regarding Warehouse Wizard hosting. Estimates are budgetary, exclude the contract day rate, and are based on the current application architecture.