# Warehouse Wizard × NetSuite — NetSuite Developer Brief

Update · 21 October 2026 · Russell Hunte

Jan, thank you for the receiving service and the sandbox setup. This update lists what we have received from you and what is still open. The record-level detail in the brief of 24 September is unchanged.

# Received

| Item | Notes |
| --- | --- |
| Inbound shipment receiving service | Script customscript_spx_ww_inb_receipt_rl, deployment customdeploy_spx_ww_inb_receipt_rl, released in the sandbox. Idempotency on custom body field custbody_spx_ww_external_ref; a retry returns alreadyProcessed: true. |
| Sandbox integration and certificate | Account 9738806-sb1. Test connection passes. The integration record has the RESTlets scope as well as REST Web Services. |
| Adjustment GL account (sandbox) | In use. Adjustments posted from Warehouse Wizard on 10 October. |
| Sandbox test data | IS052 (internal id 52) carrying PO76 and PO233; lot-tracked item TC5226Y; LOC-01 Lower Estate with bins; TO05; SO1948; RMA07. |
| Line identifiers | Your understanding is recorded: source orders use line, and receipt lines from !transform/itemReceipt use orderLine. We are confirming this against the sandbox now. |

# Coordination

- Our token request now includes the restlets scope, so Warehouse Wizard can call the receiving service.

- We will tell you before posting any receipt against IS052, so we do not both consume it. Please do the same.

- The sandbox runs as Administrator (-3) with the deployment open to all internal roles. That is fine for testing; the production list below replaces it.

# Still open in the sandbox

| # | Question or task | Why it matters |
| --- | --- | --- |
| J6 | If a PO on an inbound shipment is received directly, does the shipment's received quantity update, or does NetSuite refuse? You are testing this on a separate PO. | Confirms whether inbound shipments have a fallback |
| — | Can the REST transform for a transfer order receipt name which fulfilment is being received? If not, those receipts need the RESTlet approach too, using record.transform with the fulfilment in defaultValues. | Transfer order receipts |
| — | The integration role cannot read bin or wave records. Is that a role permission or a feature that is off? | Bin mapping, and coexistence with NetSuite's warehouse module |
| S3 | Run the read-only discovery queries from the 24 September brief and share the results. | Answers several open questions without screen checks |
| J4 | The account's concurrency limit, and how much of it is already in use. | How many requests we may run in parallel |
| J7 | When can the PO number be added to the printed receiving report? | The receiving flow starts from that sheet |
| J8 | What did the pallet test find? | Recorded against the pallet decision |
| J9 | If NetSuite's warehouse module is active at a location, can a fulfilment be created there without a wave? | Whether both systems can run side by side |
| S5 | Create the mirrored bins for Pine and Lower Estate, with Wilson. | Bin mapping |

# Before production

- Create a dedicated integration role with only the permissions listed in the 24 September brief, limit the receiving service's deployment to it, and send us the role name and id.

- Upload the production M2M certificate and confirm Test connection passes. The certificate downloads from Settings → Integrations → Signing certificate.

- Tick the RESTlets scope on the production integration record, as well as REST Web Services.

- Deploy the receiving service to production (host 9738806.restlets.api.netsuite.com) and give the integration role permission to run it.

- Send the production general ledger account for stock adjustments, and the subsidiary if needed.

The updated Integration Proposal of 21 October 2026 lists everything still open across the project.